Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9713 |
| Project Name | AI FitTrack API |
| Maximum Marks | 5 Marks. |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the AI FitTrack API by entering my details. | 2 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log into the AI FitTrack API using my email and password. | 2 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-1 | User Profile | USN-3 | As a user, I can create and update my fitness profile. | 2 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-2 | Fitness Recommendation | USN-4 | As a user, I can receive AI-based fitness recommendations. | 3 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-2 | Workout Plan | USN-5 | As a user, I can view a personalized workout plan. | 3 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-2 | Diet Recommendation | USN-6 | As a user, I can receive personalized diet recommendations. | 2 | Medium | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-3 | Progress Tracking | USN-7 | As a user, I can record and retrieve my fitness progress. | 2 | Medium | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-3 | API Testing | USN-8 | As a developer, I can test the API endpoints using Thunder Client. | 2 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |
| Sprint-4 | API Integration | USN-9 | As a developer, I can connect the API modules and verify server connectivity. | 2 | High | Shabana Banu.M, Srimathi.M, Divya Dharshini.V, Kalaivai.A |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 2 Days | 23 Sep 2026 | 24 Sep 2026 | 6 | 24 Sep 2026 |
| Sprint-2 | 8 | 2 Days | 25 Sep 2026 | 26 Sep 2026 | 8 | 26 Sep 2026 |
| Sprint-3 | 4 | 1 Day | 27 Sep 2026 | 27 Sep 2026 | 4 | 27 Sep 2026 |
| Sprint-4 | 2 | 1 Day | 28 Sep 2026 | 28 Sep 2026 | 2 | 28 Sep 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts